CSE 201 Sprint Plan Document

## **Team Member Names**

Jacob Sandy

Josh Overbeck

Nicole Matthews

Feiyu Wang

## **Team Project Title**

Abacus

### **Project Description**

Abacus is a desktop application designed to help keep inventory of products for a retail store. It will cover the purpose of this document. It will also cover the scope of the document. Furthermore, it will also translate any acronyms and abbreviations found within.

|  |  |
| --- | --- |
| **Week Of** | **Sprint Tasks** |
| 1-Apr | The user should be able to log in  The user should be able to close the application  The user should be asked if they want to save the inventory before closing the application. |
| 8-Apr | The user should be able to open a pre-existing inventory.  The user should be able to add an item to the inventory  The user should be able to set the category that the item belongs to  The user should be able to set the price of an item  The user should be able to set the quantity of the item |
| 16-Apr | The user should be able to set the size of the item  The user should be able to update and save the category of the item.  The user should be able to update the price of the item  The user should be able to update the quantity of the item  The user should be able to update the size of the item  The user should be able to remove an item from the inventory |
| 23-Apr | The user should be able to sort the inventory by category, size, price and quantity |
| 26-Apr | Demonstration #2  TAs inspect Meeting Minutes document and record absences. |
| 30-Apr | The manager should be able to add a user  The user should be able to set their password  The manager should be able to set their password  The manager should be able to set the password for a new user |
| 7-May |  |
| 10-May | Final Demonstration  TAs inspect Meeting Minutes document and record absences. |